# Datamart Bugs

We have got **192** bugs in total.

**48** bugs CANNOT be worked on because we have NOT got the feed from VC

**4** bugs are cancelled (**2** cancelled bugs are missing feed – therefore 46 actually missing).

We have got **142** bugs we can work on.

12 – we need Agnes to provide extra info/examples for 12 bugs.

15 – bugs waiting for Agnes to confirm if fixed.

## Orders

**88** doable bugs (VC feed available)

**68** bugs are fixed.

**14** bugs are deployed.

**3** bugs will get fixed when we load historic data.

There are **3** bugs left to work on for Orders:

* 1 – we are currently working on one (ACI description)
* 1 – we need some extra info from Agnes to work on one
* 1 – one bug is waiting as it’s a VC side issue

## Customers

**54** doable bugs (VC feed available)

**1** bug is cancelled.

**5** bugs are fixed.

**1** bug is deployed

**11** bugs will be fixed by loading historic data

There are 37 bugs to be done for Customers:

* 3 – we fixed 3 bugs which we will deploy this wek.
* 20 – we are currently investigating / finding solution to 20 more bugs
* 11 – we need extra info/examples from Agnes for another 11 bugs
* 3 – three bugs still need to be looked at

## Summary table

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | Orders | Customers |
| **Total** | **192** | 134 | 58 |
| **Available in VC Feed** | **144** | 89 | 55 |
| Feed missing | 48 | 45 | 3 |
| Cancelled | 4 | 3 | 1 |
| **Doable** | **142** | 88 | 54 |
| Fixed | **73** | 68 | 5 |
| Deployed | 15 | 14 | 1 |
| Historic data will fix | 14 | 3 | 11 |
| **To DO** | **40** | **3** | **37** |
| In Development | 4 | 1 | 3 |
| Investigating | 20 | 0 | 20 |
| More Info | **12** | 1 | 11 |
| Pending | 4 | 1 | 3 |